Acceptance Testing

UAT Execution & Report Submission

| Date | 04 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-6870 |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Maximum Marks | 4 Marks |

# 1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Standard Laptop Order Automation project at the time of release to User Acceptance Testing (UAT).

## Project overview

| Project name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| --- | --- |
| Project description | Flow Designer flow that automatically creates a catalog task assigned to the Hardware group when a Standard Laptop is ordered and approved |
| Project version | 1.0 |
| Testing period | 28 Sep 2026 to 04 Oct 2026 |
| Testing environment | ServiceNow instance – URL: [Enter your instance URL]. Credentials are not stored in this document. |

# 2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level. No defects of Severity 1 to 3 were found during UAT. One Severity 4 (cosmetic) observation is still open.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 0 | 0 | 0 | 0 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| External | 0 | 0 | 0 | 0 | 0 |
| Fixed | 0 | 0 | 0 | 0 | 0 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| Skipped | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 0 | 0 | 0 | 0 |

Open observations (not yet resolved): 1 (see BG-001 below).

# 3. Test Case Analysis

This report shows the number of test cases that have passed, failed and not been tested.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Flow configuration (FT-01 to FT-04) | 4 | 0 | 0 | 4 |
| Flow assignment (FT-05) | 1 | 0 | 0 | 1 |
| Ordering (FT-06) | 1 | 0 | 0 | 1 |
| Approval (FT-07) | 1 | 0 | 0 | 1 |
| Task generation (FT-08, FT-09) | 2 | 0 | 0 | 2 |
| Performance (PT-01, PT-02) | 2 | 1 | 0 | 1 |
| Total | 11 | 1 | 0 | 10 |

# 4. Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Place a Standard Laptop order | 1. Open Service Catalog > Hardware 2. Select Standard Laptop 3. Click Order Now | Request number is shown | REQ0010001 created | Pass |
| TC-002 | Approve the request | 1. Open the request 2. Open Approvers tab 3. Right-click > Approve | Approval recorded | Approved | Pass |
| TC-003 | Catalog task is generated | 1. Open Requested Item 2. Open Catalog Tasks tab | Task with short description assigned to Hardware | SCTASK0010001 assigned to Hardware | Pass |
| TC-004 | Task details | 1. Open the catalog task | Short description, description and approval as configured | Values match configuration | Pass |

# 5. Bug Tracking

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Wording of the short description is grammatically incorrect ("Laptop needs to Configured") | 1. Open SCTASK0010001 2. Read Short description | Low | Open | Suggested text: "Laptop needs to be configured". Update the action in Flow Designer and republish the flow. |

# 6. Sign-off

| Role | Name | Signature / Date |
| --- | --- | --- |
| Project owner | [Add name] |  |
| Tester | [Add name] |  |
| Mentor / Reviewer | [Add name] |  |